## Slide 1: The Agile Inception Deck

## Slide 2: The Smart Chair
University of Alaska Anchorage
Dr. Kenrick Mock, Ph.D
Notes: Project name – pick a cool sounding name for your project
Sponsors – list your project sponsors here (the people with the money)
Putting your sponsors name boldly out there for all to see is a great way to get their engagement and attention (necessary for any successful project).

## Slide 3: Why are we here?
To find ways to utilize the Polhemus G4 with user authentication.
To create/prototype any feasible ideas we think of.
Hopefully, offer useful insight for future research.
To utilize the Polhemus G4 combined with a normal chair and achieve user authentication.
Notes: Write down all the reasons why your company would want to spend money on this project in the first place.
Then pick and highlight the most important one.

## Slide 4: The elevator pitch
This is a research project to create and/or design a chair that would be able to identify the user based solely on how they sit. This is the Smart chair, the first of its kind. A chair that makes use of the Polhemus G4 technology to track the motions of the chair's precise movements and using that data for user authentication. A few of these could be used to automatically log on to a computer or device as soon as you sit down, with further implications such as an automatic ignition in a vehicle when the owner sits in the driver seat.

## Slide 5: Product box
Polhemus Smart Chair
Cause everyone sits differently
1. No more passwords!
2. Keys are so 2000
3. Just because!
Notes: If you could walk into a store, and buy the shrink wrapped version of your software, what the design of the box look like and what would it say?
Point here is to get your team looking at your project through the eyes of your end customer.

## Slide 6: The NOT list
IN | OUT
Design | 100% accuracy with every single user
Algorithm | 
A chair that fits our needs | 
Saving and retrieving Collected Data | 
Successful Data Mining technique(s) | 
Prototype | 
UNRESOLVED
Actual use for the data collected
Working final product
User interface
Notes: List all the big ticket items you are (and are NOT) going to deliver within the scope of this project.
Before starting your project move all the UNRESOLVED ones to either IN or OUT.

## Slide 7: Your project community
Josh
As far as we know, no one is currently researching this topic.
Robert
Chris
Dr. Mock
Notes: List everyone you are going to have to interact with at some point during the course of your project.
Goal is to start building relationships with these people and let them know we are coming down the tracks (before we actually get there).

## Slide 8: Technical solution
Danger | 
Use for the collected data | User interface
Working product | 
Out of Scope | 
100% accurate Authentication | 
Technology | 
C/C++ | Polhemus G4
Computer | 
Notes: This is about letting people know how we plan on building this thing.
If there are any tools or libraries assumptions you are making list them here.
Also if there are areas of the application architecture that are risky highlight those too.

## Slide 9: What keeps us up at night
Not having access to the Polhemus G4
No experience with the Polhemus G4
Because we don't have the device yet, we have less time to work on the project compared to the other teams
How is it going to work?
Notes: This is your chance to call out any craziness you’ve heard while building the deck, and having a frank conversation with your sponsors and your team about how you are going to handle it.
This is perhaps on of the most powerful slides in the deck – it’s your chance to ask for whatever you need to be successful and the consequences if you don’t get it.
Use it!

## Slide 10: The A-Team
# | Role | Competencies/Expectations
0.5 | Project manager | Responsible for outward facing communication Status reports, scope, and reporting upwards
1 | Analyst | Comfortable with just-in-time analysis. Likes to test. Comfortable with rapid iterative development.
2 | Developers | C/C++
3 | Testers | Familiar with the design's Architecture enough to be able to test the device's functionalities and fix an error if found.
Positions | Who
Project Manager | Chris, Josh, Robert
Analyst | Chris, Josh, Robert
Developers | Chris, Josh, Robert
Testers | Chris, Josh, Robert
Notes: Set expectations around who you are going to need and what kind of skills they will need to have to pull this off.
Use names if specific people are important (i.e. Billy is the only guy who can do X).

## Slide 11: How big is this thing?
Training
Research and Construction
1 wk
~3 Months
This is a guess. Not a commitment.
Notes: Give your sponsors some idea of how big this thing is (1, 3, or 6 monther).
Before you can complete this slide you and the team should create and estimate a high-level story list for the project.
This isn’t a commitment (too many unknowns). It’s just a really rough guess. Don’t treat it as anything else.

## Slide 12: Trade-off sliders
 | The classic four
 | Feature completeness (scope)
 | Stay within budget (budget)
 | Deliver project on time (time)
 | High quality, low defects (quality)
ON
OFF
 | Other important things
 | Ease of use
 | Don’t make me think!
 | Detailed audits (log everything)
 | Actual progress
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
Notes: When push comes to shove, something has to give. Here we want to be clear on what that is.
On agile projects we flex on scope. But there could be others factors at play here so get ready to listen as you customer tells you which forces can bend (scope) and which are written in stone (usually budget).
Slider rules:
1. No two sliders can occupy the same level.
2. List other important project factors down below.

## Slide 13: The End of Research
3 people, 3 ½ months, $0.00
Training
Research and Construction
1 wk
~3 Months
Notes: Stakeholders are usually interested in two things:
How much is this going to cost.
When is it going to be done.
Here we do our best to answer those two questions so they can decide if the project is still worth doing by showing them what it’s going to take.

## Slide 14: Learn more
http://agilewarrior.wordpress.com
Buy the book!
Twitter:
  @jrasmusson
Notes: That’s it! Create your deck.
Put it somewhere visible for all too see.
And update it when things change.
Good luck!