## Slide 1
Polhemus G4
User Stories
Chris Gonzales
Joshua Tester
Robert Bailey

## Slide 2
Basic Training
Get a basic understanding of the Device and the software itself
This includes setting up the device and learning how to work the device.
2 units

## Slide 3
Data Collection
We will set up the device to collect data and recording them.
We will find volunteers to sit down a few times and recording the movements using the Polhemus G4.
2 units

## Slide 4
Data Interpretation
We will look over our data and see if we can find some similarities and base our initial program on this
1 unit

## Slide 5
Programming and Data Mining
We will create our program to take the collected data and try to interpret the results
We will data mine to find a “pattern” if any to make our program more accurate
4 units initially
2 units after the first iteration

## Slide 6
Adjustments
Using any information we gather, we will modify/adjust our set up and/or program to produce more accurate results.
Here we will decide if we want to add or remove limitations on our set up
2 units
Iterate back to programming and data mining until a couple of weeks before the project is due.

## Slide 7
Conclusions
We will write out our conclusion (if we arrive to one) discussing all we found out on what works and what doesn't.
Best working prototype
4 units

## Slide 8
Explanations
We didn't specify the different parts of programming because we believe this is more data mining than anything.
We will most likely add more about programming after our first Data interpretation
We will continue on working on this user story when we know a bit more about what we want to do.
We approximate 1 unit as about half a week.